2026 Annual Action Plan

Table ………..2026 Annual Action Plan

| Economic Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives - Establish youth entrepreneurship hubs offering mentorship, incubation, and access to capital by December 2028 - Support the creation of at least 1,000 youth-led businesses between 2026 and 2029 - Achieve 40% female participation in job creation and entrepreneurship programmes by December, 2029 - Partner with local Banks, NGOS and Government institution to ensure that at least 200 MSMEs have accessed financing and regularly using logistical hubs by December, 2029. - Conduct needs assessment to identify specific gaps among the entrepreneurs annually - Organize capacity-building workshop on business planning, financial management and marketing at least once a quarter - Establish a mentorship programme linking at least 30 emerging entrepreneurs with the experienced business owners in the municipality annually |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme - Integrated youth employment and entrepreneurship development programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S/N | Projects/Programmes | Location | Time Frame |  |  |  | Cost |  |  |  | Project Status |  | Implementing Institution/Department |  |  |
|  |  |  | Q1 | Q2 | Q3 | Q4 | GoG | DACF | IGF | Others | New | On-going | Lead | Collaborating |
| 1 | Construction of Skill Training Centre equipped with ICT Facilities with access to PWDs | Asokore Mampong |  |  |  |  |  | 800,000 |  |  |  |  | BAC/GEA | YEA Works Department |
| 2 | Completion of Technical and Vocational Training Centre | Asokore Mampong |  |  |  |  |  | 500,000 | 20,000 |  |  |  | BAC/GEA | Eorks Department |
| 3 | Conduct baseline surveys to identify priority sectors for youth entrepreneurship | Municipal Wide |  |  |  |  |  |  | 10,000 |  |  |  | BAC/GEA | YEA |
| 4 | Conduct Business Forum, exhibitions, trade fairs, etc. for 100 Entrepreneurs Annual | Municipal wide |  |  |  |  |  | 10,000 | 5,000 | 10,000 |  |  | BAC/GEA | Central Admin. Dept |
| 5 | Develop an online platform for virtual incubation, mentorship, and funding access | Municipal Wide |  |  |  |  |  |  | 10,000 | 5,000 |  |  |  |  |
| 6 | Facilitate short-term attachments or internships for 50 emerging entrepreneurs annually within successful businesses in municipality | Municipal Wide |  |  |  |  | 10,000 | 10,000 |  |  |  |  | BAC/GEA | YEA |
| 7 | Facilitate business formalization by supporting the registration of 30 companies | Municipal Wide |  |  |  |  |  |  | 10,000 | 10,000 |  |  | BAC/GEA | YEA |
| 8 | Register 50 Skill apprentice for NVTI and TVET Examination | Municipal Wide |  |  |  |  |  | 5,000.00 |  | 5,000 |  |  | BAC/GEA | YEA |
| 9 | Train 30 MSMEs on credit application processes, digital payment systems, and proper record-keeping to improve bankability | Municipal Wide |  |  |  |  |  | 15,000 | 5,000 | 5,000 |  |  | BAC/GEA | YEA |
| 10 | Conduct business counselling 100 MSMEs | Municipal Wide |  |  |  |  |  | 10,000 | 5,000 | 5,000 |  |  | BAC/GEA | YEA |
| 11 | Provide Start-up kits for 200 graduate apprentices | Municipal Wide |  |  |  |  | 20,000 | 250,000.00 | 10,000 | 5,000 |  |  | BAC/GEA | YEA |
| 12 | Conduct soft skill and agribusiness training for 50 participants | Municipal Wide |  |  |  |  |  |  |  | 20,000.00 |  |  | BAC/GEA | Department of Agriculture |
| 13 | Facilitate the implementation of National Apprenticeship Programme | Municipal Wide |  |  |  |  | 30,000 | 50,000 |  | 20,000 |  |  | BAC/GEA | YEA |
| 14 | Facilitate the implementation Adwumawura programme | Municipal Wide |  |  |  |  | 20,000 | 20,000 | 10,000 |  |  |  | YEA | BAC/YEA |
| 15 | Facilitate the implementation of Government flagship programmes | Municipal Wide |  |  |  |  |  | 20,000 | 10,000 |  |  |  |  |  |
|  | SUB-TOTAL |  |  |  |  |  | 80,000 | 1,690,000 | 95000 | 85000 |  |  |  |  |
| Objective: Upgrade the existing markets and increase the number from Six to Ten by December, 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Modern Markets and Retail Infrastructure Enhancement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 16 | Design and construction of 24-Hour Model Economic Market | Aboabo No. 1 |  |  |  |  |  | 7,500,000 |  |  |  |  |  |  |
|  | SUB-TOTAL |  |  |  |  |  |  | 7,500,000 |  |  |  |  |  |  |
| Objectives - Deliver at least 16 capacity-building workshops on financial literacy and market access, reaching at least 600 entrepreneurs, with at least 30% participation from women-led businesses by December 2029 - Achieve 20 percent increase in the number of newly registered MSMEs annually through targeted outreach and awareness campaign - Integrated electronic business registration system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme - Decentralized and digitalized business facilitation programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 17 | Facilitate the implementation of One Million Coders Programme | Municipal Wide |  |  |  |  | 20,000 | 30,000 |  | 10,000 |  |  | YEA | BAC/GEA GES |
| 18 | Organize 2 Financial literacy and market access workshop for 50 participants with 40 percent women participation | Municipal Wide |  |  |  |  |  |  | 10,000 |  |  |  | YEA | BAC/GEA Dept of Social Wel and CD |
|  | SUB-TOTAL |  |  |  |  |  | 20,000 | 30,000 | 10,000 | 10,000 |  |  |  |  |
| Objectives: Develop Asokore Mampong Municipality into a cultural and eco-tourism destination |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Enhancing cultural and community-based tourism infrastructure programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 19 | Support to traditional councils to aid their cultural celebrations | Municipal Wide |  |  |  |  |  | 50,000 | 50,000 |  |  |  | Cultural Dept | Central Admin. Dept |
| 20 | Support the celebration of Eid-Fitre, Eid-Adha, Odwira and Gangara Festivals | Municipal Wide |  |  |  |  |  | 50,000 | 50,000 |  |  |  | Central Admin. Dept. | Cultural Dept. |
| 21 | Support Forestry Services Division to Protect Forest Reserves | Parkoso |  |  |  |  | 20,000 |  |  | 20,000 |  |  | Forestry Service Division | MPCU |
| 22 | Underbake Ghana Month celebrations in the municipality | Municipal wide |  |  |  |  |  |  | 10,000 |  |  |  | Cultural Dept. | Central Admin. Dept |
|  | SUB-TOTAL |  |  |  |  |  | 20,000 | 100,000 | 110,000 | 20,000 |  |  |  |  |
| Objectives: Improve productivity and value addition across the value chain by December, 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Sustainable and inclusive agricultural transformation programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 23 | Provide extension services to crops and livestock farmers | Municipal Wide |  |  |  |  |  | 35,000 | 10,000 |  |  |  | Dept of Agriculture | Central Admin. Dept |
| 24 | Undertake demonstration farms in the municipality | Municipal Wide |  |  |  |  |  | 15,000 | 10,000 |  |  |  | Dept of Agriculture | Central Admin. Dept |
| 25 | Organize 2026 National Farmers Day | Municipal Wide |  |  |  |  |  | 80,000 | 20,000 |  |  |  | Dept of Agriculture | Central Admin. Dept |
| 26 | Procure adequate PPEs for Agricultural Extension Officer |  |  |  |  |  |  |  | 20,000 |  |  |  | Dept of Agriculture | Central Admin. Dept |
|  | SUB-TOTAL |  |  |  |  |  |  | 130,000 | 60,000 |  |  |  |  |  |
| Social Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Reduce poverty rate in the municipality by 10% through the implementation of integrated programmes through free primary health care and create sustainable income opportunities for 500 residents by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Integrated social protection programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 27 | Expand cash transfer and food support programs for extreme-poor households | Municipal Wide |  |  |  |  | 50,000.00 |  |  |  |  |  | Dept. of SW&CD | Central Admin. Dept |
| 28 | Upgrade Parkoso health center with essential drugs, diagnostic equipment, and trained personnel | Parkoso |  |  |  |  |  | 100,000.00 |  |  |  |  | Dept. of Health | Works Dept. |
| 29 | Support the implementation of LEAP activities | Municipal Wide |  |  |  |  |  |  | 10,000 |  |  |  | Dept. of SW& CD | Ministry of Gender and Social Protection |
| 30 | Implement integrated Social Services | Municipal Wide |  |  |  |  | 10,000 | 20,000 |  | 10,000 |  |  | Dept. of SW& CD | Finance Department |
| 31 | Undertake case management services | Municipal Wide |  |  |  |  |  | 10,000 | 5,000 | 10,000 |  |  | Dept. of SW& CD | Finance Department |
|  | SUB-TOTAL |  |  |  |  |  | 60,000.00 | 130,000.00 | 15,000 | 20,000 |  |  |  |  |
| Objective: Increase the proportion of communities with safe, inclusive, and well-maintained sports and recreational facilities from 2 to 6 by December, 2028 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Inclusive sports and recreation development programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 32 | Facilitate the construction of 2 and completion of 2Astro Turf | Akurem, Aboabo No.1, Aboabo Extension and Adenyase |  |  |  |  |  |  | 50,000 |  |  |  | Dept. of Education, Youth and Sport | Works Dept |
|  | SUB-TOTAL |  |  |  |  |  |  |  | 50,000 |  |  |  |  |  |
| Objective: Increase women’s participation in leadership and decision-making processes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Women’s leadership and mentorship empowerment initiative |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 33 | Train at least 50 women annually across the municipality in leadership, negotiation, and decision-making skills through structured empowerment | Municipal Wide |  |  |  |  |  | 10,000.00 | 30,000 |  |  |  | Dept. of Education, Youth and Sport | UNICEF |
|  | SUB-TOTAL |  |  |  |  |  |  | 10,000.00 | 30,000 |  |  |  |  |  |
| Objectives - Increase the percentage of adolescents with access to youth-friendly reproductive health services from the current baseline to at least 35%, through expanded clinic hours, mobile outreach, and confidential counseling by December, 2029 - Conduct quarterly community sensitization campaigns in all target communities, reaching at least 45% of households with information on adolescent sexual health, rights, and responsibilities by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Adolescent family planning and reproductive health integration programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 34 | Organise quarterly stakeholder engagement and community durbars on health interventions | Municipal Wide |  |  |  |  | 10,000 | 30,000 | 5,000 |  |  |  | Dept. of Health | Depts. of SW&CD |
| 35 | School-based health education and adolescent health programmes | Municipal Wide |  |  |  |  | 10,000 | 40,000 | 5,000 |  |  |  | Dept. of Health | Depts. of SW&CD |
|  | SUB-TOTAL |  |  |  |  |  | 20,000 | 70,000 | 10,000 |  |  |  |  |  |
| Objectives: - Construct, renovate, and equip 12 new classrooms in public schools across the municipality, ensuring adequate lighting, ventilation, and furniture by December 2029 - Renovate one library to enhance conducive learning in the municipality by 2027 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Improve access to education and capacity enhancement programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 36 | construction of 1no. 6-unit classroom block with office, store, staff common room and construction of 0.9m Drain (69 length) | New Aboabo M/A Primary School |  |  |  |  |  | 1,700,000 |  |  |  |  | Dept. of Education, Youth and Sport | Works Dept. |
| 37 | Construction of 1 No. 3-Unit Classroom Ground Floor Block, with Office, Store, Staff Common Room | Asokore Mampong R/C Primary School |  |  |  |  |  | 8,500,000 |  |  |  |  | Dept. of Education, Youth and Sport | Works Dept |
| 38 | Construction of 1 No. 6-Unit Classroom Block | Sakafia SHS, Sawaba |  |  |  |  |  | 1,700,000 |  |  |  |  | Dept. of Education, Youth and Sport | Works Dept |
| 39 | Continuation of 1 No.6 Unit First Floor Classroom Block with Office, Store and 6-Seater W/C Toilet | Aboabo No. II |  |  |  |  |  | 1,700.000 |  |  |  |  | Dept. of Education, Youth and Sport | Works Dept |
| 40 | Renovation of Library | Aboabo Extension |  |  |  |  |  | 300,000 |  | 200,000 |  |  | Dept. of Education, Youth and Sport | Works Dept |
| 41 | Provide funding for District Educational Fund -Scholarships, etc. | Municipal Wide |  |  |  |  |  | 270,000.00 |  |  |  |  | Dept. of Education, Youth and Sport | Central Admin. Dept |
| 42 | Support Municipal Department of Education to undertake mock Examination |  |  |  |  |  |  | 40,000 | 20,000 |  |  |  |  |  |
| 43 | Procurement 1500 assorted school furniture for Basic and SHS | Municipal Wide |  |  |  |  | 500,000 | 1,000,000 |  | 500,000 |  |  | Dept. of Education, Youth and Sport | Central Admin. Dept |
|  | SUB-TOTAL |  |  |  |  |  | 500,000 | 13,511,700 | 20,000 | 700,000 |  |  |  |  |
| Objective: - Increase the proportion of health worker-to-population ratio from the current baseline to at least 70%, through targeted recruitment, in-posting equitable deployment, and retention incentives by December, 2029 - Train and equip 100 community volunteers and peer educators to lead grassroots drug abuse prevention and support initiatives by December, 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Health workforce strengthening and retention programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 44 | Liaise with the Regional Health Human Resource Manager to post specialized health professionals to the Municipal (doctors, biomedical scientists, male nurses, etc.) | Municipal Wide |  |  |  |  | 10,000 |  | 10,000 |  |  |  | Ghana Health Service, MoH | Central Admin, Dept |
| 45 | Organise quarterly family health meetings and health committee meeting | Municipal Wide |  |  |  |  | 10,000 | 10,000 | 10,000 | 10,000 |  |  | Ghana Health Service | Central Admin. Dept |
|  | SUB-TOTAL |  |  |  |  |  | 20,000 | 10,000 | 20,000 | 10,000 |  |  |  |  |
| Objective: Improve access to social, economic and governance systems for PWDs by December, 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Disability inclusion and empowerment programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 46 | Conduct needs assessment for 30 PWDs annually | Municipal Wide |  |  |  |  |  | 15,000 |  |  |  |  | Dept. of SW&CD | MPCU |
| 47 | Organize skill training for thirty PWDs | Municipal Wide |  |  |  |  |  | 20,000 |  |  |  |  | Dept. of SW&CD | BAC/GEA |
| 48 | Assist Sixty (60) PWDs with working inputs, assistive devices, educational support and working capital | Municipal Wide |  |  |  |  |  | 300,000 |  |  |  |  | Dept. of SW&CD | BAC/GEA |
| 49 | Undertake post disbursement monitoring for sixty (60) PWDs | Municipal Wide |  |  |  |  |  | 20,000 |  |  |  |  | Dept. of SW&CD | Finance Department |
|  | SUB-TOTAL |  |  |  |  |  |  | 355,000 |  |  |  |  |  |  |
| Objective: Inclusive health infrastructure improvement initiative |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Inclusive health infrastructure improvement initiative |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 50 | Facilitate the completion of municipal Hospital | Adukrom |  |  |  |  |  |  | 20,000 |  |  |  | Min. of Health | Dept. of Health, Works Dept. |
| 50 | Completion of Maternity ward, construction of 2 -Unit E&N and Eye Centre and Construction of 251m block fence wall with 2m high wire mesh on top of the left side of the wall with security post | Adenyase Sawaba |  |  |  |  |  | 1,650,000 |  |  |  |  | Dept. of Health | Works Dept |
| 51 | Construction of 1 No 3-Unit Recovery ward with office, washroom and store room | Buobai |  |  |  |  |  | 1,000,000 |  |  |  |  | Dept. of Health | Works Dept |
| 53 | Construction of 1 No. CHPS Compound | New Zongo |  |  |  |  |  | 800,000 |  |  |  |  | Dept. of Health | Works Dept |
| 54 | Procurement of Medical equipment and furnishing of Health Centre | Adenyase/Sawab |  |  |  |  |  | 300,000 |  |  |  |  | Dept. of Health | Central Admin. Dept. |
|  | SUB-TOTAL |  |  |  |  |  |  | 3,750,000 | 20,000 |  |  |  |  |  |
| Objectives: - Conduct biannual child protection and rights awareness programs in all schools and communities, reaching at least 70% of children and caregivers, and reducing the incidence of reported child abuse cases by 25% by December,2028 - Establish a 24/7 child protection helpline capable of responding to % of reported cases within 24 hours. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Addressing streetism, Kayayei, and online child protection programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 55 | Organize biannual child protection and rights awareness in five Schools and five communities | Municipal Wide |  |  |  |  |  | 10,000 | 10,000 | 10,000 |  |  | Dept. of SW&CD | Dept. of Education, Youth and Sports |
| 56 | Procure One No. phone and establish protection helpline to respond cases within one | Municipal Wide |  |  |  |  |  |  | 5,000 |  |  |  | Dept. of SW&CD | Finance Department |
| 57 | Working Visits to Residential Homes for Children | Municipal Wide |  |  |  |  |  | 10,000 | 10,000 | 5,000 |  |  | Dept. of SW&CD | Finance Department |
| 58 | Supervision and Monitoring of Early Childhood Education Centres | Municipal Wide |  |  |  |  |  | 10,000 | 5,000 | 5,000 |  |  | Dept. of SW&CD | Finance Department |
|  | SUB-TOTAL |  |  |  |  |  |  | 30,000 | 30,000 | 20,000 |  |  |  |  |
| Environment and Human Settlement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Upgrade and maintain 30 km of access and inner roads to enhance mobility and safety in the municipality by December, 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Road transport infrastructure expansion and maintenance initiative |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 59 | Upgrading of Sepe Timpom area roads (6.7) | Sepe Timpom |  |  |  |  | 20,000,000 |  |  |  |  |  | Min. of Roads and Highways | Dept. of Urban. Works Dept. |
| 60 | Upgrading of Asokore Mampong area roads | Asokore |  |  |  |  | 17,000,000 |  |  |  |  |  | Dept. Of Urban Roads | Works Dept. |
| 61 | Construction U-Drains | Municipal Wide |  |  |  |  | 1,000,000 | 1,000,000 |  |  |  |  | Dept. Of Urban Roads | Works Dept. |
| 62 | Implementation of District Road Improvement Programme (DRIP) | Municipal Wide |  |  |  |  |  | 200,000 |  |  |  |  | Dept. Of Urban Roads | Works Dept. |
|  | SUB-TOTAL |  |  |  |  |  | 38,000,000 | 1,200,000 |  |  |  |  |  |  |
| Objectives 1. Eliminate unsanitary conditions through regular monthly cleaning and enforcement of hygiene standards by December, 2029 2. Provide additional 10 waste collection points to curb indiscriminate disposal by 2027 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Integrated sanitation and waste management initiative |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 63 | Implement Sanitation Improvement Package Activities | Municipal Wide |  |  |  |  |  | 440,000 |  |  |  |  | MEHU | Works Dept. |
| 64 | Fumigation | Municipal Wide |  |  |  |  |  | 416,000 |  |  |  |  | MEHU | Works Dept. |
| 65 | Organize Monthly National Sanitation Day | Municipal Wide |  |  |  |  |  | 120,000 | 60,000 |  |  |  | MEHU | Central Admin. Dept. |
| 66 | Procure three Communal Container | Municipal Wide |  |  |  |  |  | 150,000 |  |  |  |  | MEHU | Central Admin. Dept. |
| 67 | Organize medical screening and train food vendor, school feeding caterers, hotel and restaurant operators | Municipal Wide |  |  |  |  |  |  | 20,000.00 |  |  |  | MEHU | Dept. of Health |
| 68 | Conduct quarterly sensitization on hygiene in five communities | Municipal Wide |  |  |  |  |  |  | 30,000.00 |  |  |  | MEHU | Central Admin. Dept. |
| 69 | Prepare 2026-2029 Municipal Environmental Sanitation and Hygiene Plan | Asokore Mampong |  |  |  |  |  | 30,000 | 10,000 |  |  |  | MEHU | Central Admin. Dept |
| 70 | Procurement of sanitary equipment | Asokore Mampong |  |  |  |  |  |  | 50,000 |  |  |  | MEHU | Central Admin. Dept |
| 71 | Procurement of 3 Motor King for collection of collection of refuse | Asokore Mampong |  |  |  |  |  | 160,000 |  |  |  |  | MEHU | Central Admin. Dept |
| 72 | Undertake pauper burial and other related activities | Municipal Wide |  |  |  |  |  |  | 30,000 |  |  |  |  |  |
|  | SUB-TOTAL |  |  |  |  |  |  | 1,316,000 | 200,000 |  |  |  |  |  |
| Objectives - Enact and implement regulations to eliminate unauthorized on-street parking by December, 2027 - Designate at least 10 parking areas to reduce congestion in the municipality by December, 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Road safety enforcement and education programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 73 | Formulate bye laws to eliminate on-street parking | Asokore Mampong |  |  |  |  |  | 10,000 | 5,000 |  |  |  | Transport Dept. | Dept. Urban Roads, Central Admin. Dept |
| 74 | Conduct quarterly road safety campaigns in the municipality | Municipal Wide |  |  |  |  |  | 20,000 | 10,000 |  |  |  | Transport Dept. | Dept. Urban Roads, Road Safety Commission |
| 75 | Designate two parking spaces in the municipality | Asawase, Aboabo |  |  |  |  |  |  | 10,000 |  |  |  | Transport Dept. | Dept. Urban Roads, Road Safety Commission |
|  | SUB-TOTAL |  |  |  |  |  |  | 30,000 | 25,000 |  |  |  |  |  |
| Objective: Relocate or regularize unauthorized structures to improve safety and environmental laws by December, 2028 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Sustainable and spatially integrated human settlements initiative |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 76 | Conduct intensive site inspection every month | Municipal Wide |  |  |  |  |  |  | 20,000 |  |  |  | Physical Planning Dept | Works Dept |
| 77 | Organize monthly Spatial Planning Committee meeting and Technical sub-committee | Municipal Wide |  |  |  |  |  |  | 50,000 |  |  |  | Physical Planning Dept. | Central Admin. Dept. |
| 78 | Preparation Spatial Development Framework | Municipal Wide |  |  |  |  |  | 50,000 |  |  |  |  | Physical Planning Dept. | Central Admin. Dept. |
|  | SUB-TOTAL |  |  |  |  |  |  | 50,000 | 70,000 |  |  |  |  |  |
| Objectives - Implement flood control measures such as retention ponds and green spaces - Provide adequate storm drains to contain excess volume of running water by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Disaster preparedness and risk reduction programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 79 | Undertake public education and sensitization on measures to reduce flooding in the municipality | Municipal Wide |  |  |  |  |  |  | 10,000.00 |  |  |  | NADMO | Works Department |
| 80 | Undertake quarterly monitoring of flood zones in the municipality | Municipal Wide |  |  |  |  | 5,000 |  | 10,000 | 5,000 |  |  | NADMO | Urban Roads Department |
| 81 | Desilting of drains and rivers (Pelele, Wewe, etc.) | Municipal Wide |  |  |  |  | 50,000 | 1,000,000 |  | 50,000 |  |  | NADMO. DUR | Works Dept |
| 82 | Identification and training of Disaster Voluntary Groups in 3 Electoral Areas | Municipal Wide |  |  |  |  |  |  | 10,000.00 |  |  |  | NADMO | Central Admin. Dept |
| 83 | Completion of Offices for NADMO | Asokore Mampong |  |  |  |  |  | 500,000 |  |  |  |  |  |  |
|  | SUB-TOTAL |  |  |  |  |  | 55,000 | 1,500,000 | 30,000.00 | 55,000 |  |  |  |  |
| Objective: Install 500 and maintain street lights annually for improved security and nighttime visibility by December, 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Night-time mobility enhancement initiative |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 85 | Install and maintain 500 street bulbs in the municipality | Municipal Wider |  |  |  |  | 20,000 | 500,000 | 20,000.00 | 30,000 |  |  | Works Dept | ECG, Central Admin. Dept. |
|  | SUB-TOTAL |  |  |  |  |  | 20,000 | 500,000 | 20,000.00 | 30,000 |  |  |  |  |
| Objectives - Increase the proportion of households with access to water connections from the current baseline of 75 to 90% by the end of 2029. - Install at least 30 new mechanized boreholes and rehabilitate 10 existing ones in selected communities by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Universal access and sustainability in water supply programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 86 | Construction of 10 No Boreholes | Municipal Wide |  |  |  |  |  | 1,200,000 |  |  |  |  | Works Dept | Central Admin. Dept |
| 87 | Collaborate with Ghana Water Ltd for the extension of water to Households | Municipal Wide |  |  |  |  |  |  | 20,000 |  |  |  | Ghana Water Ltd | Works Dept. |
|  | SUB-TOTAL |  |  |  |  |  |  | 1,200,000 | 20,000 |  |  |  |  |  |
| Objective: Reduce electricity wastage in public institutions and Households by 30% through the installation of energy-efficient lighting, appliances, and automated power management systems by December. 2028 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Energy Efficiency in public and private buildings programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 88 | Organize public education and sensitization in 5 institutions and 5 communities | Municipal Wide |  |  |  |  |  |  | 20,000 |  |  |  | Works Dept | ECG |
|  | SUB-TOTAL |  |  |  |  |  |  |  | 20,000 |  |  |  |  |  |
| Objective: complete the naming of 100% of streets in the municipality and assign property addresses to at least 70% of buildings in the municipality by December, 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Street naming and property addressing initiative |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 89 | Undertake street naming and property address system | Municipal Wide |  |  |  |  |  | 50,000 | 20,000 |  |  |  | Physical Planning Department | Central Admin. Dept. |
|  |  |  |  |  |  |  |  | 50,000 | 20,000 |  |  |  |  |  |
| Objective: Ensure that at least 75% of climate action projects and programmes are implemented according to agreed timelines and standards through quarterly coordination meetings and annual progress reviews by December, 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Climate change institutional strengthening and multi-sectoral co-ordination initiative |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 90 | Undertake public education and sensitization on climate change adaptation and mitigation strategies | 3 communities and 10 institutions |  |  |  |  |  | 30,000 | 20,000 |  |  |  | EPA | Physical Planning Dept |
|  | SUB-TOTAL |  |  |  |  |  |  | 30,000 | 20,000 |  |  |  |  |  |
| Governance and Institutional Arrangement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objectives: - Increase Internally Generating Funds (IGF by 100% from base rate of 70% by December 2029 through improved revenue collection systems, updated property rate database, and expansion of taxable sources - Digitize at least 80% of revenue collection processes in AMMA by June 2028 to reduce leakages, improve efficiency, and enhance transparency in financial transactions. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: MMDA Revenue enhancement and efficiency programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 91 | Prepare, update and implement Revenue Improvement Programme | Asokore Mampong |  |  |  |  |  | 30,000 | 10,000 |  |  |  | Budget Unit | Finance Dept |
| 92 | Procure and maintain revenue mobilization software to digitize tax collection system (e-payment, mobile money, online portal) | Asokore Mampong |  |  |  |  |  | 80,000 | 20,000 |  |  |  | Finance Dept | Central Admin. Dept. |
| 93 | Train all revenue collectors in the municipality to improve efficiency and reduce leakages. | Asokore Mampong |  |  |  |  | 10,000 | 20,000 | 10,000 |  |  |  | Finance Dept | Human Resource Dept. |
| 94 | Organise monthly pay your levy campaign | Municipal Wide |  |  |  |  |  |  | 30,000 |  |  |  | Finance Dept | Central Admin. Dept |
| 95 | Update and digitize property valuation rolls and other ratable items | Municipal Wide |  |  |  |  |  | 20,000 | 10,000 |  |  |  | MIS, Statistic Dept | Finance Dept |
|  | SUB-TOTAL |  |  |  |  |  | 10,000 | 150,000 | 80,000 |  |  |  |  |  |
| Objective: Strengthen decentralized governance systems |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Strengthening Sub-district governance structures programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 96 | Facilitate the organization of quarterly sub-committee meetings of all the three Zonal Councils | Adukrom, Aboabo and Asawase |  |  |  |  |  |  | 30,000 |  |  |  | Central Admin. Dept. | Finance Dept |
| 97 | Provide adequate office facilities for Adukrom Zonal Council | Adukrom |  |  |  |  |  | 60,000 |  |  |  |  | Central Admin. Dept. | Finance Dept |
| 98 | Release 2% DACF component to Zonal Councils | Dept. of Education, Youth and Sport |  |  |  |  |  | 300,000 |  |  |  |  | Central Admin. Dept. | Finance Dept |
|  | SUB-TOTAL |  |  |  |  |  |  | 360,000 | 30,000 |  |  |  |  |  |
| Objective: Construct and renovate at least 70% of required accommodation, office, and operational facilities for security services by December, 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Security Infrastructure Enhancement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 99 | Construction of 1 No. 2-Unit Semi-detached bungalow for Assembly Staff | Asokore Mampong |  |  |  |  |  | 1,000,000 |  |  |  |  | Works Department | Central Admin. Dept. |
| 100 | Construction of metallic footbridge | Parkoso |  |  |  |  |  | 130,000 |  |  |  |  | Works Department | Central Admin. Dept. |
|  | SUB-TOTAL |  |  |  |  |  |  | 1,130,000 |  |  |  |  |  |  |
| Objectives - Reduce reported violent crime cases in the municipality by 20% through intensified community policing, neighborhood watch programs, and targeted hotspot patrols. Annually. - Implement quarterly public sensitization campaigns in all sub-districts, reaching at least 60% of the population with information on crime prevention, personal safety, and conflict resolution.by December, 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Safety and crime prevention awareness programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 101 | Organize quarterly public education and sensitization on crime prevention | Municipal Wide |  |  |  |  | 10,000 | 20,000 | 10,000 | 10,000. |  |  | Ghana Police Service | Central Admin. Dept. |
| 102 | Completion of Court Complex | Aboabo No. II |  |  |  |  |  | 1,200,000 |  |  |  |  | Works Dept. | Central Admin. Dept. |
|  |  |  |  |  |  |  | 10,000 | 1,220,000 | 10,000 | 10,000 |  |  |  |  |
| Objective: Increase the police-citizen ratio from the current level to at least the UN-recommended standard of 1:450 by recruiting and posting officers into the municipality by December, 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Police personnel recruitment, training, and deployment initiative |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 103 | Facilitate posting of at least 10 Police Officers into the Municipality | Municipal Wide |  |  |  |  |  |  | 10,000.00 |  |  |  | Ghana Police Service | Central Admin. Dept |
|  | SUB-TOTAL |  |  |  |  |  |  |  | 10,000.00 |  |  |  |  |  |
| Objective: Organize bi-annual community engagement, meet the press and town hall meetings by December, 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Participatory Governance Engagement and Awareness Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 104 | Conduct town hall meeting and community durbars in 18 communities | Municipal Wide |  |  |  |  |  | 60,000 | 40,000 |  |  |  | Central Admin. Dept. | Information Service Dept., Mun. Cultural Officer. |
| 105 | Organize meet the press once every six months | Asokore Mampong |  |  |  |  |  | 30,000 | 20,000 |  |  |  | Central Admin. Dept. | Information Service Dept., Mun. Cultural Officer. |
|  | SUB-TOTAL |  |  |  |  |  |  | 90,000 | 60,000 |  |  |  |  |  |
| Objective: Increase annual budgetary allocation and external sponsorship for cultural programs by 25% by December 2029 through targeted fundraising campaigns, public-private partnerships, and improved government budget prioritization. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Cultural awareness and integration Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 106 | Organise National Cultural Week in the Municipality | Asokore Mampong |  |  |  |  |  |  | 20,000 |  |  |  | Mun. Cultural Office | Central Admin Dept |
| 107 | Support to the Traditional Authorities |  |  |  |  |  |  | 150,000 | 50,000 |  |  |  | Mun. Cultural Office | Central Admin Dept |
|  | SUB-TOTAL |  |  |  |  |  |  | 150,000 | 70,000 |  |  |  |  |  |
| Objectives - Train at least 90% of planning and budget officers at municipal levels on updated guidelines, tools, and performance monitoring systems.by December, 2029. - Ensure that AMMA submit annual action plans and composite budgets in compliance with national standards and timelines through the adoption of standardized digital reporting platforms by December, 2029 - By December 2029, achieve a minimum 95% alignment of the municipal budgets with national development priorities, as verified through annual performance and compliance audits. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Inclusive and participatory local economic development planning programme. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 108 | Undertake project management in the municipality | Municipal Wide |  |  |  |  |  | 30,000 | 20,000 |  |  |  | Central Admin. Dept. | Woks Dept. |
| 109 | Procurement of Office Stationeries | Asokore Mampong |  |  |  |  |  | 40,000 | 10,000 |  |  |  | Central Admin. Dept. | Procurement Unit |
| 110 | Payment of NALAG Dues |  |  |  |  |  |  | 200,000 |  |  |  |  | Central Admin. Dept. | Finance Department |
| 111 | Organize public forum and stakeholder engagement on the dissemination of budget performance and reporting | Municipal Wide |  |  |  |  |  | 50.000 | 10,000 |  |  |  | Central Admin. Dept. | Development Planning Unit |
| 112 | Procurement and installation of CCTV cameras at the various Assembly offices | Asokore Mampong |  |  |  |  |  | 60,000 | 20,000 |  |  |  | Central Admin. Dept. | Works Dept. |
| 113 | Preparation of 2027 composite budget and Annual Action Plan | Asokore Mampong |  |  |  |  |  | 50,000 | 20,000 |  |  |  | Central Admin. Dept. | Dev’t Planning and Budget Units |
| 114 | Undertake quarterly monitoring and evaluation on projects and programmes | Municipal Wide |  |  |  |  |  | 150,000 | 20,000 |  |  |  | Central Admin. Dept. | Dev’t Unit |
| 115 | Support to Municipal Security Agencies to aid their operations | Municipal Wide |  |  |  |  |  | 30,000 | 20,000 |  |  |  | Central Admin. Dept. | Finance Dept |
| 116 | Undertake capacity building for Assembly Staff and Assembly Members | Municipal Wide |  |  |  |  |  | 60,000 | 20,000 |  |  |  | Central Admin. Dept. | Human Resource Dept. |
| 117 | Sponsor staff and other relevant stakeholder to attend seminars, conferences, workshops and other meeting | Municipal Wide |  |  |  |  |  | 60,000 | 20,000 |  |  |  | Central Admin. Dept. | Human Resource Dept. |
| 118 | Undertake Audit Operations in the Municipality | Asokore Mampong |  |  |  |  |  |  | 40,000 |  |  |  | Central Admin. Dept. | Internal Audit Unit |
| 119 | Prepare and submit financial reports to appropriate institutions | Asokore Mampong |  |  |  |  |  |  | 20,000 |  |  |  | Central Admin. Dept. | Finance Dept. |
| 120 | GIFMIS installation, management and maintenance | Asokore Mampong |  |  |  |  |  |  | 30,000 |  |  |  | Central Admin. Dept. | Finance Dept |
| 121 | Organise quarterly tender committee meetings | Asokore Mampong |  |  |  |  |  |  | 20,000 |  |  |  | Central Admin. Dept. | Procurement Unit |
| 122 | Organize Quarterly MPCU and Budget committee meetings | Asokore Mampong |  |  |  |  |  | 40,000 | 10,000 |  |  |  | Central Admin. Dept. | Dev’t. Unit |
|  | SUB-TOTAL |  |  |  |  |  |  | 720,050 | 280,000 |  |  |  |  |  |
|  | TOTAL ESTIMATES FOR 2026 ANNUAL ACTION PLAN |  |  |  |  |  |  |  |  |  |  |  |  |  |